MINFY IDE — MASTER PROJECT BRIEF

You are working on a serious internal engineering product called Minfy IDE.

This is NOT intended to be a quick AI wrapper, demo-only prototype, hackathon project, or AI-generated “slop” application.

The objective is to gradually build a reliable, polished, browser-first intelligent development environment that can later be released internally at Minfy and potentially open-sourced.

The application must prioritize:

- Genuine usefulness

- Excellent UI/UX

- Reliability

- Maintainable architecture

- Security

- Low AI/token cost

- Cross-platform compatibility

- Provider independence

- Extensibility

- Simplicity for developers

PRODUCT NAME

Minfy IDE

BRAND DIRECTION

The product should visually feel connected to Minfy Technologies.

Primary visual direction:

- Blue as the dominant brand color

- Yellow as the accent/highlight color

- Neutral dark/light surfaces

- Professional enterprise appearance

- Modern developer-tool aesthetics

- Minimal visual clutter

- Strong typography

- Good spacing

- Clear hierarchy

- Smooth interactions

- Excellent dark mode

Yellow must be used sparingly for important accents, statuses, highlights, focus states, or primary visual identity.

Avoid making the UI look childish, overly colorful, overly futuristic, or like a generic AI-generated dashboard.

The visual quality should feel comparable to polished developer products such as:

- VS Code

- Cursor

- Linear

- GitHub

- Raycast

- Vercel

- modern JetBrains tooling

Do not directly copy any of them.

PRODUCT VISION

Minfy IDE should eventually allow a developer to open a project by running:

minfy .

similar to:

code .

The browser should open Minfy IDE with that local folder as the workspace.

The IDE will eventually intelligently orchestrate:

- Claude

- Codex/OpenAI

- Gemini

- AWS Bedrock

- OpenRouter

- free AI routers/providers

- local models

- Ollama

- MCP servers

- enterprise AI resources

- future AI providers

Users should not need to manually choose a model for every task.

The system should eventually decide:

- whether AI is required at all

- what context is necessary

- which model/provider is most suitable

- whether a free/local option is sufficient

- whether escalation to a premium model is justified

- which MCP/tool is appropriate

- how much the task is expected to cost

CORE ARCHITECTURAL PRINCIPLE

Separate the system into clearly defined layers.

Conceptually:

Browser IDE
↓
Local Runtime
↓
Workspace / Repository Intelligence
↓
Context Compiler
↓
Task Planner
↓
AI Scheduler
↓
Provider Registry
↓
AI Providers / MCP / Local Models / Enterprise Models

Do NOT tightly couple the user interface directly to Claude, OpenAI, Bedrock, or any individual provider.

All providers must eventually sit behind internal interfaces/adapters.

BROWSER-FIRST ARCHITECTURE

The initial product is browser-first.

However, it must be capable of working on a local project.

Example:

cd C:\Projects\my-app

minfy .

Expected flow:

- CLI resolves the workspace path.

- CLI starts or connects to the Minfy local runtime.

- Runtime registers the workspace.

- Runtime starts the local Minfy web application if necessary.

- Browser opens automatically.

- Browser connects to the local runtime.

- Project appears in Minfy IDE.

- User can browse/edit files.

- Terminal commands run on the local machine inside the workspace.

- Project files remain local unless explicitly required by an external AI provider.

The browser is the UI.

The local runtime handles privileged machine operations.

Do not try to make the browser itself execute arbitrary host commands.

LOCAL RUNTIME RESPONSIBILITIES

Eventually the local runtime will handle:

- workspace registration

- filesystem

- file read/write

- terminal processes

- Git

- environment detection

- repository indexing

- Tree-sitter

- LSP interaction

- local cache

- local project metadata

- provider authentication

- local credentials

- MCP clients

- local AI

- AI routing

- context compilation

- task execution

- usage accounting

- security controls

Do not implement all of these immediately.

Build incrementally.

LONG-TERM AI PRINCIPLE

The best model choice can sometimes be:

MODEL = NONE

Examples:

Finding a file:

- use filesystem/index

Finding a symbol:

- use LSP/index

Running tests:

- use test runner

Checking compilation:

- use compiler exit status

Finding changed lines:

- use Git

Parsing JSON:

- use a parser

AI should only be used when intelligence is actually required.

TOKEN OPTIMIZATION GOAL

A major future differentiator will be a Context Compiler.

Instead of sending an entire repository to AI, Minfy IDE should eventually determine the minimum sufficient context.

Potential future techniques:

- AST-aware retrieval

- symbol-level context

- dependency graphs

- file summaries

- function summaries

- diff-aware context

- cached context

- context deduplication

- tool-schema pruning

- structured model handoffs

- prompt compression

- provider cache awareness

Do NOT implement these prematurely.

AI PROVIDER ARCHITECTURE

Providers should eventually support different integration types:

- OAuth

- subscription-backed CLI

- API keys

- AWS credentials

- enterprise credentials

- OpenAI-compatible APIs

- local models

- routers/gateways

Potential integrations include:

- Codex

- Claude Code

- OpenAI API

- Anthropic API

- Gemini

- AWS Bedrock

- OpenRouter

- OmniRoute

- GoRouter

- AgentRouter

- Ollama

- LM Studio

- future providers

Providers must eventually expose normalized capabilities.

Example concepts:

- coding ability

- reasoning ability

- context size

- cost

- availability

- latency

- authentication type

- tool support

- vision support

- structured output support

- quota

- trust level

Do not hard-code business logic around current model names.

MCP

Minfy IDE will eventually be an MCP host/client.

Users should eventually be able to connect:

- AWS MCP

- GitHub MCP

- PostgreSQL MCP

- Kubernetes MCP

- Terraform MCP

- Jira MCP

- custom MCP servers

The architecture should later support both:

- local stdio MCP

- remote HTTP MCP

Project-level MCP configuration may eventually exist under something like:

.minfy/mcp.json

Never execute untrusted project MCP commands without explicit user approval.

MCP is NOT part of the first milestone unless explicitly requested.

SECURITY PRINCIPLES

Security must be designed into the architecture.

Important future principles:

- never expose raw provider secrets to the browser unnecessarily

- keep sensitive credentials in the local runtime

- scope workspace access

- prevent arbitrary path traversal

- validate terminal/workspace boundaries

- never automatically execute commands from cloned repositories

- require approval for dangerous operations

- treat free/unknown AI endpoints differently from trusted enterprise providers

- support future data classification and trust levels

DEVELOPMENT PHILOSOPHY

This project MUST be built incrementally.

Never attempt to implement the whole architecture in one response/task.

Each milestone must:

- introduce a small number of capabilities

- work end-to-end

- preserve existing functionality

- remain understandable

- avoid unnecessary abstractions

- avoid speculative infrastructure

- be manually usable

- provide a polished user experience

TESTING PHILOSOPHY

We want working software, not test bureaucracy.

Testing should prioritize critical behavior.

Do NOT create extremely strict testing gates that block development over trivial implementation details.

Avoid:

- fragile snapshot tests

- testing cosmetic implementation details

- artificial 100% coverage requirements

- massive mock architectures

- tests coupled to internal function names

- excessive unit tests for trivial code

- huge lint/style rule sets that prevent iteration

Prefer:

- smoke tests

- integration tests

- critical API tests

- filesystem safety tests

- workspace opening tests

- save/read tests

- terminal safety tests

- regression tests for bugs actually encountered

A test should protect meaningful user behavior.

ERROR-HANDLING PHILOSOPHY

Do not hide errors.

Do not crash the whole IDE because one operation fails.

Show useful errors to users.

Example:

Bad:
Error 500

Better:
Unable to save src/app.ts.
The file may have been changed or the workspace is no longer available.

Keep developer logs detailed while user-facing messages remain understandable.

UI/UX PRINCIPLES

UI/UX is a first-class requirement.

Every feature must answer:

- Can the user discover it?

- Is the current state obvious?

- Is loading communicated?

- Is failure communicated?

- Is success communicated?

- Can mistakes be reversed?

- Are destructive actions clear?

- Is the interface visually consistent?

- Does the interface remain usable on common laptop resolutions?

- Does keyboard navigation make sense?

- Does the interface feel fast?

Never bolt functionality into the interface without considering how a developer actually uses it.

PERFORMANCE PRINCIPLES

Avoid:

- re-reading the whole repository unnecessarily

- blocking the UI on slow filesystem operations

- sending huge API payloads

- loading thousands of files eagerly

- unnecessary re-renders

- repeated repository scans

- unnecessarily expensive AI calls

Use incremental/lazy behavior where appropriate.

CODE QUALITY

Use:

- clear naming

- modular components

- strong typing

- small interfaces

- sensible folder structure

- meaningful comments only where necessary

- consistent error handling

Avoid:

- giant files

- premature design patterns

- generic utils.ts dumping grounds

- duplicated business logic

- hundreds of tiny abstractions

- unused future-facing code

- massive configuration frameworks

IMPORTANT WORKING RULE

Before modifying code:

- inspect the current repository

- understand what already exists

- identify the minimum necessary change

- preserve existing working behavior

After modifying code:

- run relevant checks

- run the application when possible

- inspect the actual user flow

- fix real failures

- summarize exactly what changed

- identify any remaining known limitations

Never declare success only because code compiles.

The actual feature should work.

CHANGE CONTROL

Do not modify unrelated areas of the repository.

Do not perform large refactors unless they are necessary.

If architectural debt is discovered but unrelated to the current milestone, document it instead of silently rewriting the project.

WORKING STYLE

When given a milestone:

- inspect repository

- explain briefly what exists

- identify implementation plan

- implement

- run relevant validation

- fix discovered issues

- review UX

- summarize completed work

Do not continue into the next milestone automatically.

Stop after the requested milestone is genuinely complete.

MOST IMPORTANT RULE

A smaller feature that works properly is better than ten half-working features.

Minfy IDE must become useful through reliable vertical slices rather than a giant generated codebase.